Product Requirement Document
GRI Systems

Version 1.0.0
Last modified on 22 Jun 2017
Number of pages 5
Document History
Date	Description	Author(s)
2017-Jun-06	Version 0.0.1: Created the initial version of the PRD.	Albert
2017-Jun-07	Version 0.1.0: Reviewed.	Team
2017–Jun-10	Version 0.0.2: Reviewed.	Albert
2017-Jun-12	Version 1.0.0: Final version.	Team

# Introduction
## Document identifier
This is a product requirements document for the Messenger.
## Scope
This document describes the requirements of the project. Details can be found in sub-sections of Requirements section. The project schedule will be described in Schedule and Effort Estimations.
## Definitions of terms and acronyms
GRI – Generalized Robust communication Interface
User / client – the person who has logged in to the Messenger application
Server – the component which handles all the requests and tracks the database
Controller – the main engine which handles communication between the server and the GUI
UserList – the part of main window that contains every users’ login, name, surname, status and number of unread messages.
WriteBox – the part of the main window that contains text field for entering messages and send button for sending them.
MessagingArea – the part of the main window on which every user can see sent and received messages.
Online users – users that have successfully logged in to the messenger.
## Overview
The project should provide messaging between two or more clients from different machines in the Internet.
# Requirements
## Functional Requirements
There must be two or more machines for users to be able to contact each other from.
Having LAN or WAN connection should be a must.
There should be a window for users to log in, from which after pressing the corresponding button a new window with registration form will be opened for every new user to be able to complete a registration procedure.
After successful completion of the registration and logging in, there will be the main window which will consist of these parts:
- UsersList
- WriteBox
- MessagingArea
## Platform Requirements
Architecture: i686
CPU op-mode(s): 32-bit, 64-bit
RAM:	1Gb
Min cores:	1
OS:	Ubuntu 12.04 LTS
## Implementation Requirements
The used programming language should be C++
The GUI should be implemented with Qt4.8.
POSIX socket, threads should be used for interprocess communication and parallelization.
## Performance Requirements
The list of currently online users must be updated based on the changes in the list of users. Process of sending message to a user or receiving one from him must take no longer than a second. Also the registration process and logging in must take no longer than a second.
## Verification Requirements
The project verification will be done based on the Test plan document. Based on it black box testing will be performed manually for the GUI part.
For the controller and server functionality there should be command line interface allowing to test the functionality without the GUI.
## Documentation Requirements
 Complete documentation of project must consist of documents mentioned below
- PRD
- UseCases
- TestPlan
- Fspec
- DevSpec
# Project Management
## Schedule and Effort Estimations
Milestone 1: PRD, Use Cases - 08 Jun 2017
Milestone 2: Shell – 14 jun 2017
Milestone 3: Fspec, Test Plan – 14 jun 2017
Milestone 4: Prototype - 19 Jun 2017
Milestone 5: DevSpec, Alpha Version - 21 Jun 2017
Milestone 6: Release – 23 Jun 2017